TECHNICAL SPECIFICATION & ROADMAP

NETWORK ASSET, BACKUP AND SECURITY GOVERNANCE PLATFORM (NABS-GP)

Document Version: 1.1.0 — Security & Architecture Hardening Revision

Supersedes: v1.0.0 (“Production Ready” label withdrawn — see Revision Notes below)

Target Audience: Software Architects, Backend/Frontend Developers, DevOps Engineers, Security Officers

REVISION NOTES (v1.0.0 → v1.1.0) This revision closes several gaps found during technical review of v1.0.0. Summary of changes: (1) Webhook signature verification is now actually enforced and computed over the raw request body; (2) path-traversal protection added to the SFTP ingestion path; (3) the automatic post-backup security scan, previously disabled, is now wired to a Celery task; (4) the master-key fallback in the crypto service now fails closed in non-development environments; (5) the secret-masking engine is extended from two Cisco-only patterns to a multi-vendor rule set; (6) hardcoded credentials removed from docker-compose.yml in favor of an env file; (7) five new sections added: Risk Scoring Engine, API Authentication & Authorization, Auto-Remediation & Approval Workflow, Observability & Monitoring, and Backup/DR/Data Retention; (8) the two ASCII-art diagrams, which rendered as broken box-drawing characters in Word, were replaced with rendered diagrams. The document version label was downgraded from “Production Ready” to “Revision” until the items in Section 14 (Open Items Before Production Sign-off) are closed.

# 1. EXECUTIVE SUMMARY & VALUE PROPOSITION

Modern enterprise networks consist of hundreds or thousands of heterogeneous devices (firewalls, switches, routers, load balancers) from various vendors (Cisco, Fortinet, Palo Alto, Juniper). Managing their configurations, tracking asset lifecycles, and ensuring compliance against security hardening standards is traditionally siloed and highly manual.

NABS-GP is an enterprise-grade, distributed, and AI-assisted platform designed to automate:

- Configuration Backup & Version Control: an embedded Git structure tracks line-by-line configuration changes (diffs) for every managed device.

- Passive & Active Asset Discovery: dynamic network scanning, plus support for air-gapped or tightly secured zones through passive backup mechanisms (SFTPGo integration).

- Static & Semantic Security Auditing: hierarchical configuration parsers (CiscoConfParse/TTP) combined with local, privacy-preserving LLMs (Llama 3/Mistral) and Retrieval-Augmented Generation (RAG) to catch logical security flaws, outdated firmware, and compliance drift.

- Risk-Scored Prioritization & Governed Remediation: every finding rolls up into a per-asset risk score, and any AI-suggested fix passes through a mandatory human-approval workflow before it may reach a production device (new in this revision — see Sections 6 and 8).

# 2. HIGH-LEVEL ARCHITECTURE

The platform employs a decoupled, asynchronous, event-driven microservices architecture to ensure high throughput, fault tolerance, and seamless scale-out capabilities. The diagram below replaces the v1.0.0 ASCII-art rendering, which displayed as corrupted box-drawing characters when opened in Word.

## 2.1 Technology Matrix & Component Analysis

- API Gateway & Web Core: FastAPI (Python 3.11+). Native async/await for non-blocking I/O. Validation enforced via Pydantic v2. JWT-based authentication is now mandatory from Phase 1 (see Section 7) rather than deferred to Phase 5.

- Asynchronous Task Runner: Celery + Redis. Offloads heavy or blocking network connections (SSH timeouts) from synchronous API threads.

- Asset & Log Storage: PostgreSQL 16 with pgvector for embedding storage.

- Configuration Versioning: a filesystem directory initialized as a Git repository, using GitPython/libgit2 wrappers for atomic commits and hashing. Configs are sanitized before commit (Section 4.5) but the repository volume itself should still be placed on an encrypted block device — sanitization removes secrets, not all sensitive topology data.

- Configuration Parsing: CiscoConfParse for nested IOS-style configuration, and TTP (Template Text Parser) for flat FortiGate/Palo Alto style logs into JSON.

- Local AI Inference: Ollama or vLLM running locally to guarantee zero-leakage data privacy.

# 3. PRODUCTION-GRADE POSTGRESQL SCHEMA

Unchanged from v1.0.0, plus one new table (remediation_actions, Section 8) that backs the approval workflow.

-- PostgreSQL 16+ DDL CREATE EXTENSION IF NOT EXISTS "uuid-ossp"; -- Network Zones for multi-site and tenancy hierarchy CREATE TABLE network_zones ( id SERIAL PRIMARY KEY, name VARCHAR(100) NOT NULL UNIQUE, parent_id INT REFERENCES network_zones(id) ON DELETE CASCADE, description TEXT, created_at TIMESTAMP WITH TIME ZONE DEFAULT CURRENT_TIMESTAMP ); CREATE INDEX idx_zones_parent ON network_zones(parent_id); -- Secure Credential Vault (secrets AES-256-GCM encrypted in backend) CREATE TABLE credentials ( id UUID PRIMARY KEY DEFAULT uuid_generate_v4(), name VARCHAR(150) NOT NULL, username VARCHAR(100) NOT NULL, password_encrypted TEXT NOT NULL, secret_encrypted TEXT, -- Cisco enable / privilege secret ssh_key_private TEXT, -- Optional private-key auth passphrase_encrypted TEXT, created_at TIMESTAMP WITH TIME ZONE DEFAULT CURRENT_TIMESTAMP, updated_at TIMESTAMP WITH TIME ZONE DEFAULT CURRENT_TIMESTAMP ); -- Device Asset Inventory CREATE TABLE assets ( id SERIAL PRIMARY KEY, uuid UUID UNIQUE DEFAULT uuid_generate_v4(), hostname VARCHAR(255) NOT NULL, ip_address INET NOT NULL UNIQUE, vendor VARCHAR(64) NOT NULL, -- 'cisco_ios','fortinet','paloalto','juniper_junos' model VARCHAR(128), os_version VARCHAR(64), serial_number VARCHAR(128), zone_id INT REFERENCES network_zones(id) ON DELETE SET NULL, credential_id UUID REFERENCES credentials(id) ON DELETE SET NULL, backup_method VARCHAR(32) NOT NULL, -- 'ACTIVE_SSH','ACTIVE_API','PASSIVE_SFTP','PASSIVE_TFTP' cron_schedule VARCHAR(64) DEFAULT '0 2 * * *', risk_score INT DEFAULT 100 CHECK (risk_score >= 0 AND risk_score <= 100), is_active BOOLEAN DEFAULT TRUE, last_successful_backup_at TIMESTAMP WITH TIME ZONE, created_at TIMESTAMP WITH TIME ZONE DEFAULT CURRENT_TIMESTAMP, updated_at TIMESTAMP WITH TIME ZONE DEFAULT CURRENT_TIMESTAMP ); CREATE INDEX idx_assets_vendor ON assets(vendor); CREATE INDEX idx_assets_ip ON assets(ip_address); -- History of Backup Jobs CREATE TABLE backup_history ( id BIGSERIAL PRIMARY KEY, asset_id INT REFERENCES assets(id) ON DELETE CASCADE, triggered_at TIMESTAMP WITH TIME ZONE NOT NULL DEFAULT CURRENT_TIMESTAMP, completed_at TIMESTAMP WITH TIME ZONE, status VARCHAR(32) NOT NULL, -- 'SUCCESS','FAILED','TIMEOUT','IN_PROGRESS' method_used VARCHAR(32) NOT NULL, commit_hash VARCHAR(64), config_size_bytes INT, lines_added INT DEFAULT 0, lines_deleted INT DEFAULT 0, error_log TEXT, triggered_by VARCHAR(128) NOT NULL -- 'CRON_ENGINE','USER_ID_[X]','SFTP_WEBHOOK' ); CREATE INDEX idx_backup_asset_status ON backup_history(asset_id, status); -- Security Advisories (rule scanning, CVEs, AI analysis results) CREATE TABLE security_advisories ( id BIGSERIAL PRIMARY KEY, asset_id INT REFERENCES assets(id) ON DELETE CASCADE, rule_id VARCHAR(64) NOT NULL, title VARCHAR(255) NOT NULL, description TEXT NOT NULL, remediation TEXT, severity VARCHAR(32) NOT NULL, -- 'CRITICAL','HIGH','MEDIUM','LOW','INFO' detected_at TIMESTAMP WITH TIME ZONE DEFAULT CURRENT_TIMESTAMP, resolved_at TIMESTAMP WITH TIME ZONE, is_silenced BOOLEAN DEFAULT FALSE, finding_source VARCHAR(64) NOT NULL -- 'STATIC_RULE_ENGINE','LLM_ANALYZER','CVE_MATCH' ); CREATE INDEX idx_advisories_asset_severity ON security_advisories(asset_id, severity) WHERE resolved_at IS NULL;

# 4. CORE ENGINE PROGRAMMING REFERENCE

## 4.1 Cryptographic Management Service  [FIXED: fail-closed key handling]

v1.0.0 silently generated a random master key whenever NABS_MASTER_KEY was unset, with a comment saying this was “dev only” — but nothing actually enforced that. In production, a container restart under that path would permanently orphan every previously encrypted credential. The fixed version below refuses to start instead.

WHY THIS MATTERS A credential vault that can silently rotate its own encryption key is, from a security-review standpoint, equivalent to not having a vault at all. Fail closed, not open.

# app/core/crypto.py import os import base64 from cryptography.hazmat.primitives.ciphers.aead import AESGCM class CryptoManager: def __init__(self): self.secret_key = os.getenv("NABS_MASTER_KEY") env = os.getenv("APP_ENV", "production") if not self.secret_key: if env == "development": # Ephemeral key for local dev only; does not persist # across restarts and must never be used beyond a # single dev session. self.secret_key = base64.b64encode(os.urandom(32)).decode() else: raise RuntimeError( f"NABS_MASTER_KEY is not set in '{env}' mode. Refusing " "to start with an ephemeral key: a restart would make " "every previously encrypted credential permanently " "unreadable. Set NABS_MASTER_KEY from your secrets " "manager (Vault / KMS) before starting this service." ) self.key_bytes = base64.b64decode(self.secret_key) if len(self.key_bytes) != 32: raise RuntimeError("NABS_MASTER_KEY must decode to exactly 32 bytes (256-bit).") self.aesgcm = AESGCM(self.key_bytes) def encrypt(self, plain_text: str) -> str: """Encrypts plaintext with AES-256-GCM, prepending the 96-bit nonce.""" if not plain_text: return "" nonce = os.urandom(12) encrypted_bytes = self.aesgcm.encrypt(nonce, plain_text.encode(), None) return base64.b64encode(nonce + encrypted_bytes).decode("utf-8") def decrypt(self, encrypted_base64: str) -> str: """Decrypts a base64-encoded block using the embedded nonce.""" if not encrypted_base64: return "" payload = base64.b64decode(encrypted_base64.encode("utf-8")) nonce, encrypted_bytes = payload[:12], payload[12:] return self.aesgcm.decrypt(nonce, encrypted_bytes, None).decode("utf-8") crypto = CryptoManager()

## 4.2 Git Differential Engine

Unchanged in behavior from v1.0.0. Operational note added: the git_repository_storage volume should sit on an encrypted disk and be mirrored off-host (Section 12) — sanitization strips known secret patterns, but the general configuration content (ACLs, routing, addressing) is still sensitive and worth protecting at rest.

# app/services/git_engine.py import os from git import Repo, Actor class GitConfigEngine: def __init__(self, base_repo_path: str = "/var/nabs/git_repo"): self.base_path = base_repo_path if not os.path.exists(self.base_path): os.makedirs(self.base_path) Repo.init(self.base_path) self.repo = Repo(self.base_path) self.author = Actor("NABS System Worker", "worker@nabs.local") def save_and_commit(self, hostname: str, config_content: str, trigger_source: str) -> str: """Writes the config to disk and commits only if it changed.""" filename = f"{hostname}.conf" file_path = os.path.join(self.base_path, filename) if os.path.exists(file_path): with open(file_path, "r") as f: if f.read().strip() == config_content.strip(): return "" # No change; skip empty commit with open(file_path, "w") as f: f.write(config_content) self.repo.index.add([filename]) commit = self.repo.index.commit( f"Backup updated via {trigger_source} for {hostname}", author=self.author, committer=self.author, ) return commit.hexsha git_engine = GitConfigEngine()

## 4.3 Static Security Policy Engine

Unchanged from v1.0.0. Included here as the reference implementation pattern — additional rules should follow the same (rule_id, title, description, severity, remediation) shape so they merge cleanly into security_advisories.

# app/services/static_analyzer.py from ciscoconfparse import CiscoConfParse from typing import List, Dict class StaticAnalyzer: @staticmethod def audit_cisco_ios(config_text: str) -> List[Dict]: parse = CiscoConfParse(config_text.splitlines(), factory=True) findings = [] # Audit 1: Unencrypted line management (Telnet) for vty in parse.find_objects(r"^line vty"): for line in vty.re_search_children(r"transport input"): if "telnet" in line.text: findings.append({ "rule_id": "SEC-PROT-001", "title": "Unencrypted Telnet Management Protocol Active", "description": f"Telnet found under '{vty.text}': '{line.text}'.", "severity": "HIGH", "remediation": f"Under '{vty.text}', apply: 'transport input ssh'", }) # Audit 2: Insecure SNMP community strings for line in parse.find_objects(r"^snmp-server community"): if not any(v in line.text for v in ["v3", "version 3"]): findings.append({ "rule_id": "SEC-SNMP-002", "title": "Insecure SNMP Community Strings Detected", "description": f"'{line.text}' relies on SNMPv1/v2c.", "severity": "MEDIUM", "remediation": "Configure SNMPv3 groups/users with AES and SHA.", }) return findings

## 4.4 Local LLM Prompt Orchestrator (Ollama Gateway)

Unchanged from v1.0.0. Note the low temperature setting, which is intentional — raising it would increase finding variety at the cost of determinism, which matters for reproducible audits.

# app/ai/analyzer.py import json import httpx from typing import List, Dict class AIConfigAnalyzer: def __init__(self, endpoint_url: str = "http://localhost:11434/api/generate"): self.endpoint = endpoint_url self.model_name = "llama3:8b-instruct" async def analyze_config(self, hostname: str, vendor: str, sanitized_config: str) -> List[Dict]: system_prompt = ( "You are an expert network security auditor. Identify architectural " "security flaws, logical contradictions in firewall rules, or " "unhardened parameters. Respond ONLY with a valid JSON list of objects, " "no prose, no markdown fences, in this exact shape: " '[{"rule_id":"AI-01","title":"...","description":"...",' '"severity":"HIGH","remediation":"..."}]' ) user_content = f"Device Hostname: {hostname}\nVendor Type: {vendor}\nConfiguration:\n{sanitized_config}" prompt = ( f"<¦begin_of_text¦><¦start_header_id¦>system<¦end_header_id¦>\n{system_prompt}<¦eot_id¦>" f"<¦start_header_id¦>user<¦end_header_id¦>\n{user_content}<¦eot_id¦>" f"<¦start_header_id¦>assistant<¦end_header_id¦>" ) payload = {"model": self.model_name, "prompt": prompt, "stream": False, "options": {"temperature": 0.1}} async with httpx.AsyncClient(timeout=120.0) as client: response = await client.post(self.endpoint, json=payload) if response.status_code != 200: return [] raw_text = response.json().get("response", "[]") try: start, end = raw_text.find("["), raw_text.rfind("]") + 1 return json.loads(raw_text[start:end]) except Exception: return [{ "rule_id": "AI-PARSE-ERR", "title": "Parsing Error", "description": "LLM did not return parseable JSON.", "severity": "INFO", "remediation": "Review the configuration manually.", }]

## 4.5 Secret Sanitization Engine  [EXPANDED: multi-vendor coverage]

v1.0.0 masked only two Cisco-specific patterns (password/community), despite Section 14 (now Section 15) calling this the single point of failure that keeps plaintext secrets out of Git. It did not cover Fortinet, Palo Alto, Juniper, SNMPv3, TACACS+/RADIUS, IPSec pre-shared keys, or embedded private-key blocks. Below is a broadened rule set; every rule must ship with a unit test against a redacted real-world sample before merging.

# app/services/sanitizer.py import re _PATTERNS = [ # Cisco IOS / IOS-XE (r"password \d+ [a-zA-Z0-9\.\/\+]+", "password <MASKED_SECRET>"), (r"secret \d+ [a-zA-Z0-9\.\/\+]+", "secret <MASKED_SECRET>"), (r"community [a-zA-Z0-9_\-]+", "community <MASKED_COMMUNITY>"), (r"username \S+ (password¦secret) \d+ \S+", r"username <MASKED_USER> \1 <MASKED_SECRET>"), # SNMPv3 auth/priv keys (r"(auth (md5¦sha)) \S+", r"\1 <MASKED_AUTH_KEY>"), (r"(priv (des¦aes)) \S+", r"\1 <MASKED_PRIV_KEY>"), # TACACS+ / RADIUS shared keys (r"(tacacs-server¦radius-server) key \S+", r"\1 key <MASKED_AAA_KEY>"), # IPSec / IKE pre-shared keys (r"pre-shared-key \S+", "pre-shared-key <MASKED_PSK>"), # Fortinet (r"set (passwd¦psksecret¦private-key) \S+", r"set \1 <MASKED_SECRET>"), # Juniper (quoted secrets) (r'(authentication-key¦secret) "[^"]+"', r'\1 "<MASKED_SECRET>"'), # Embedded SSH/TLS private key blocks (any vendor export) (r"-----BEGIN ([A-Z ]*PRIVATE KEY)-----.*?-----END \1-----", "<MASKED_PRIVATE_KEY_BLOCK>"), ] def sanitize_raw_config(config: str) -> str: """Applies the full multi-vendor masking rule set before any Git commit. Every rule here MUST have a matching unit test using a redacted real sample — see tests/test_sanitizer.py. A failing rule here means a plaintext secret reaches version control. """ result = config for pattern, replacement in _PATTERNS: result = re.sub(pattern, replacement, result, flags=re.IGNORECASE ¦ re.DOTALL) return result

# 5. PASSIVE WEBHOOK INGESTION (SFTPGo INTEGRATION)  [FIXED]

Three defects were found in the v1.0.0 endpoint and are fixed below:

- The HMAC signature check function existed but was never called — the endpoint accepted any request regardless of signature.

- Even if called, it would have been checked against a Pydantic-parsed payload rather than the raw request bytes, so a valid signature computed by SFTPGo over the raw body would rarely match.

- payload.path was opened directly with no check that it stayed within an allowed upload directory, allowing path traversal / arbitrary file reads via a crafted path.

A fourth issue — the post-backup security scan being commented out — is also fixed: the Celery task is now actually queued.

# app/api/v1/endpoints/webhooks.py from fastapi import APIRouter, Request, Header, HTTPException from pydantic import BaseModel from pathlib import Path import hmac, hashlib, os from app.services.git_engine import git_engine from app.services.sanitizer import sanitize_raw_config from app.workers.tasks import run_security_analysis router = APIRouter() ALLOWED_UPLOAD_ROOT = Path(os.getenv("SFTPGO_UPLOAD_ROOT", "/var/nabs/sftpgo_uploads")).resolve() class SFTPGoUploadPayload(BaseModel): action: str username: str path: str target_path: str def verify_sftpgo_signature(raw_body: bytes, signature_header: str) -> bool: """HMAC-SHA256 over the raw, unparsed request body.""" secret = os.getenv("SFTPGO_WEBHOOK_SECRET") if not secret: raise RuntimeError("SFTPGO_WEBHOOK_SECRET is not configured.") computed = hmac.new(secret.encode(), raw_body, hashlib.sha256).hexdigest() return hmac.compare_digest(computed, signature_header or "") def resolve_safe_path(candidate: str) -> Path: """Rejects any path that would escape the allowed upload root (blocks '../' traversal and absolute-path injection).""" resolved = (ALLOWED_UPLOAD_ROOT / candidate).resolve() if resolved != ALLOWED_UPLOAD_ROOT and ALLOWED_UPLOAD_ROOT not in resolved.parents: raise HTTPException(status_code=400, detail="Path escapes allowed upload root.") return resolved @router.post("/webhook/sftpgo") async def process_passive_backup(request: Request, x_sftpgo_signature: str = Header(...)): raw_body = await request.body() if not verify_sftpgo_signature(raw_body, x_sftpgo_signature): raise HTTPException(status_code=401, detail="Invalid webhook signature.") payload = SFTPGoUploadPayload.model_validate_json(raw_body) if payload.action != "upload": return {"status": "ignored_action"} safe_path = resolve_safe_path(payload.path) if not safe_path.exists(): raise HTTPException(status_code=404, detail="File payload missing on shared volume.") raw_config = safe_path.read_text() sanitized_config = sanitize_raw_config(raw_config) hostname = Path(payload.target_path).stem commit_sha = git_engine.save_and_commit( hostname=hostname, config_content=sanitized_config, trigger_source=f"SFTP_PASSIVE_UPLOAD_BY_{payload.username.upper()}", ) if commit_sha: run_security_analysis.delay(hostname, sanitized_config) # now actually queued return {"status": "success", "commit_hash": commit_sha, "device": hostname}

# 6. RISK SCORING ENGINE  [NEW]

v1.0.0 defined an assets.risk_score column defaulting to 100 but never specified how it changes. This section adds a minimal, auditable formula: a composite score, recomputed whenever a security_advisories row is inserted, resolved, or silenced.

# app/services/risk_engine.py SEVERITY_WEIGHTS = {"CRITICAL": 40, "HIGH": 20, "MEDIUM": 8, "LOW": 3, "INFO": 0} def compute_risk_score(open_advisories: list[dict]) -> int: """100 = fully hardened, 0 = maximally exposed. Only advisories that are unresolved AND not silenced count against the score.""" penalty = sum( SEVERITY_WEIGHTS.get(a["severity"], 0) for a in open_advisories if not a.get("is_silenced") ) return max(0, 100 - penalty)

Recomputation is triggered by a lightweight Celery task fired from the same code path that writes to security_advisories, rather than a database trigger, so that the weighting table above stays app-level and easy to tune without a migration.

# 7. API AUTHENTICATION & AUTHORIZATION  [NEW]

v1.0.0 left the API unauthenticated until Phase 5 (Months 19–24), when LDAP/SAML SSO and WebAuthn MFA were scheduled. That leaves roughly a year and a half where the API core — which holds credential vault access — has no access control. This revision pulls a baseline JWT scheme into Phase 1; SSO/MFA in Phase 5 then layers on top of, rather than replaces, this baseline.

# app/core/auth.py (moved up to Phase 1, Sprint 1-2) from fastapi import Depends, HTTPException, status from fastapi.security import OAuth2PasswordBearer from jose import jwt, JWTError import os oauth2_scheme = OAuth2PasswordBearer(tokenUrl="/api/v1/auth/token") JWT_SECRET = os.environ["JWT_SECRET"] # fail fast if unset, same principle as Section 4.1 def get_current_user(token: str = Depends(oauth2_scheme)) -> dict: try: return jwt.decode(token, JWT_SECRET, algorithms=["HS256"]) except JWTError: raise HTTPException(status_code=status.HTTP_401_UNAUTHORIZED, detail="Invalid or expired token")

Every router (including /webhook/sftpgo, which instead relies on HMAC rather than a user JWT) should declare its access model explicitly rather than defaulting to open, and role checks (viewer / operator / approver) should be enforced at the dependency level ahead of the Phase 2 RBAC work rather than only in the UI.

# 8. AUTO-REMEDIATION & HUMAN-IN-THE-LOOP APPROVAL WORKFLOW  [NEW]

v1.0.0's roadmap (Sprint 33-34) calls for “auto-remediation script generation,” but nothing in the architecture describes how a generated command would ever reach a device, nor any approval or rollback mechanism. Given that the source of these commands is an LLM, shipping them straight to production network hardware is not acceptable. This section adds the missing state machine and the backing table.

State machine: DRAFT → PENDING_APPROVAL → APPROVED / REJECTED → STAGED (lab/pre-prod validation) → APPLIED → ROLLED_BACK (if needed). No transition from APPROVED to APPLIED may skip STAGED for CRITICAL/HIGH severity findings.

CREATE TABLE remediation_actions ( id BIGSERIAL PRIMARY KEY, advisory_id BIGINT REFERENCES security_advisories(id) ON DELETE CASCADE, generated_commands TEXT NOT NULL, status VARCHAR(32) NOT NULL DEFAULT 'PENDING_APPROVAL', -- 'PENDING_APPROVAL','APPROVED','REJECTED','STAGED','APPLIED','ROLLED_BACK' approved_by VARCHAR(128), approved_at TIMESTAMP WITH TIME ZONE, maintenance_window TSTZRANGE, rollback_commands TEXT, created_at TIMESTAMP WITH TIME ZONE DEFAULT CURRENT_TIMESTAMP );

- No direct write-back path exists yet: the current architecture (Section 2) only reads from devices. Actually applying APPROVED commands requires a new, explicitly scoped push component — out of scope until Phase 4 design review, tracked as an open item in Section 15.

- Approver ≠ requester: the account that resolves an advisory may not also approve its own remediation; enforce this at the API layer, not just by convention.

# 9. COMPLETE MULTI-STAGE DEVELOPMENT ROADMAP

Phase content is unchanged except for the two additions marked below in bold, both pulled forward from later phases given the gaps identified above.

### FAZ 1: Core Infrastructure (Months 1–4)

- Sprint 1-2: DB schema deployment, AES-256 vault construction, FastAPI setup,

- Sprint 1-2 (added): baseline JWT authentication for all API routes (Section 7).

- Sprint 3-4: Celery/Redis cluster, Scrapli parallel active worker setups, OS command matrix.

- Sprint 5-6: Regex sanitization (masking engine, now multi-vendor — Section 4.5), local Git wrapper.

- Sprint 7-8: SFTPGo configuration, directory watcher, passive webhook parser (signature-verified — Section 5).

### FAZ 2: Asset Lifecycle & Visualizations (Months 5–8)

- Sprint 9-10: SNMP v2/v3 & network ping scans, automated inventory OS identification.

- Sprint 11-12: libgit2 unified diff engine integration.

- Sprint 13-14: React dashboard, TanStack grids, react-diff side-by-side views.

- Sprint 15-16: RBAC integration, immutable user audit tracking tables.

### FAZ 3: Compliance Rule Scanner (Months 9–12)

- Sprint 17-18: CiscoConfParse AST transformations and TTP YAML templates.

- Sprint 19-20: YAML-based structural check policy engine.

- Sprint 21-22: NIST CVE feed sync and CPE string matching.

- Sprint 23-24: Risk scoring engine rollout (Section 6), PDF automated reporting.

### FAZ 4: Local LLM & AI Governance (Months 13–18)

- Sprint 25-26: GPU host provisioning, quantized Mistral/Llama local Ollama deployment.

- Sprint 27-28: Complex multi-rule logical contradiction analysis via LLM.

- Sprint 29-30: pgvector setup, chunking and indexing CIS benchmarks for RAG context.

- Sprint 31-32: Conversational “Chat-with-Network” NLP interface.

- Sprint 33-34 (revised scope): auto-remediation script generation AND the approval workflow / remediation_actions state machine (Section 8) — the two ship together, not generation alone.

- Sprint 35-36: Natural-language change summarization models.

### FAZ 5: Enterprise Launch (Months 19–24)

- Sprint 37-38: Webhook alerts, Teams/Slack, Syslog forwarding.

- Sprint 39-40: LDAP/SAML SSO, WebAuthn MFA (layered on the Phase-1 JWT baseline).

- Sprint 41-42: Distributed worker polling node deployment.

- Sprint 43-48: 5,000+ virtual node simulation testing, OWASP penetration testing.

# 10. ORCHESTRATED DOCKER ENVIRONMENT  [FIXED: no hardcoded secrets]

v1.0.0 hardcoded the database password, master encryption key, and webhook secret directly into docker-compose.yml — a plaintext-committed file. Below, all secrets move to an untracked .env file referenced via env_file.

# docker-compose.yml version: '3.9' services: nabs-db: image: postgres:16-alpine container_name: nabs-postgres env_file: .env volumes: - postgres_data:/var/lib/postgresql/data ports: ["5432:5432"] healthcheck: test: ["CMD-SHELL", "pg_isready -U ${POSTGRES_USER} -d ${POSTGRES_DB}"] interval: 10s timeout: 5s retries: 5 nabs-redis: image: redis:7-alpine container_name: nabs-redis ports: ["6379:6379"] healthcheck: test: ["CMD", "redis-cli", "ping"] interval: 10s timeout: 5s retries: 5 nabs-core-api: build: { context: ., dockerfile: Dockerfile } container_name: nabs-api env_file: .env ports: ["8000:8000"] volumes: - git_repository_storage:/var/nabs/git_repo depends_on: nabs-db: { condition: service_healthy } nabs-redis: { condition: service_healthy } celery-worker-high: build: { context: . } container_name: celery-worker-high command: celery -A app.workers.tasks worker --loglevel=info -Q high-priority -c 4 env_file: .env volumes: - git_repository_storage:/var/nabs/git_repo depends_on: [nabs-redis] sftpgo: image: drakkan/sftpgo:v2.5-alpine container_name: sftpgo-gateway ports: ["2022:2022", "8080:8080"] env_file: .env volumes: - sftpgo_data:/var/lib/sftpgo - git_repository_storage:/var/nabs/git_repo volumes: postgres_data: git_repository_storage: sftpgo_data:

.env.example (committed as a template; the real .env is git-ignored):

POSTGRES_USER=nabs_admin POSTGRES_PASSWORD=change_me POSTGRES_DB=nabs_governance DATABASE_URL=postgresql://nabs_admin:change_me@nabs-db:5432/nabs_governance REDIS_URL=redis://nabs-redis:6379/0 NABS_MASTER_KEY= # python -c "import os,base64;print(base64.b64encode(os.urandom(32)).decode())" JWT_SECRET=change_me SFTPGO_WEBHOOK_SECRET=change_me SFTPGO_HTTPD__BINDINGS__0__PORT=8080

PRODUCTION NOTE env_file solves the “not committed to Git” problem but is still a plaintext file on the host. For production, source NABS_MASTER_KEY, JWT_SECRET and SFTPGO_WEBHOOK_SECRET from Docker secrets, HashiCorp Vault, or a cloud KMS instead of a flat .env.

# 11. OBSERVABILITY & MONITORING  [NEW]

v1.0.0 only covered outbound alerting for security findings (Teams/Slack/Syslog, Phase 5). Nothing monitored the health of the platform itself. Minimum baseline for this section:

- Metrics: Prometheus scraping FastAPI (via prometheus-fastapi-instrumentator), Celery (via celery-exporter), Redis and Postgres exporters; Grafana dashboards for queue depth, backup job success rate, and API latency/error rate.

- Structured logging: JSON logs with request IDs correlating API → Celery task → git commit, shipped to a central store (e.g., Loki or the existing Syslog forwarding target from Phase 5).

- Alerting thresholds: backup failure rate per zone, Celery queue backlog age, and webhook signature-verification failure count (a spike likely indicates a misconfigured or spoofed SFTPGo endpoint).

Suggested placement: introduce basic Prometheus/Grafana wiring in Phase 1 alongside the JWT baseline, rather than bolting it on post-launch.

# 12. BACKUP, DISASTER RECOVERY & DATA RETENTION  [NEW]

### 12.1 Git Repository Resilience

The git_repository_storage volume is the single copy of every device's configuration history. v1.0.0 did not describe what happens if that volume is lost. Add a scheduled job that pushes the local repository to a remote mirror (an internal Git server or object storage snapshot) on a short interval, independent of PostgreSQL backups.

### 12.2 Database Backups

Standard PostgreSQL 16 physical backups (pg_basebackup or a managed WAL-archiving solution) on a retention schedule aligned with the compliance policy below; credentials remain encrypted at the application layer even within the backup, so backup storage does not become a new plaintext-secret exposure point.

### 12.3 Data Retention & Compliance

Given the platform stores network topology and historical configurations, define an explicit retention window for backup_history, security_advisories, and Git history (e.g., configurable per zone) and a documented deletion/anonymization procedure, in line with applicable data-protection requirements (e.g., KVKK in Turkey, GDPR where relevant). This was unaddressed in v1.0.0 and should be settled before the Phase 5 enterprise launch, not after.

# 13. ESSENTIAL ARCHITECTURAL PRINCIPLES FOR THE DEVELOPMENT TEAM

- 1. Strict Masking Policy (Sanitization Compliance): a failing regex in the masking engine means plaintext passwords slip into the Git repository. Every rule in Section 4.5 needs a unit test with a redacted real sample before merge.

- 2. Stateless API Design: API containers stay strictly stateless; configuration data lives on the shared volume, and database entities own task state.

- 3. Low-Latency Local AI Interfacing: run the host-provisioned LLM on local dedicated NVMe storage; a RAG pipeline on slow disks pushes processing times past standard connection limits.

- 4. Fail Closed, Not Open (new): any component handling secrets — the crypto service, the webhook signature check, JWT validation — must refuse to start or refuse the request when its configuration is incomplete, never silently fall back to an insecure default.

- 5. No Unsupervised Write-Back (new): until the approval workflow in Section 8 is fully implemented and reviewed, no code path may push AI- or rule-generated commands to a live device.

# 14. OPEN ITEMS BEFORE PRODUCTION SIGN-OFF

Tracked here so the “Production Ready” label can be reinstated once each is closed:

- Design and review the device write-back component referenced in Section 8 (currently out of scope / read-only architecture).

- Expand Section 4.5's pattern set with real, vendor-provided sample configs and corresponding unit tests.

- Decide on and implement the production secrets backend (Vault / cloud KMS) referenced in Section 10.

- Finalize the data retention windows in Section 12.3 with legal/compliance sign-off.

- Load-test the webhook endpoint's signature verification path under the volumes expected from Phase 5's 5,000-node simulation.